|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| BSc. in Computing 2022/23  COMP321 Information System Implementation  **Progress Check Form** | | | | |
| Group number | | Group 6 | Supervisor name | Philip |
| Overall project progress against work-plan | | | | |
| 1. We have finished the Initiating part, which includes forming project team and eliciting the requirements. 2. We have finished the Analysis part, which includes analyzing the requirements, background study and developing the project work plan. 3. For the background study, at first, we planned to use Android Studio to develop our mobile app, but after a week of studying, we decided to change the plan and make a mobile web app. 4. For the Design part, we have designed the software architecture, the database and the user interfaces, but we are still modifying the ER diagram. 5. For the Implementation part, (你们两做了啥) | | | | |
| Individual contribution | | | | |
| Member | Contribution | | | |
| Grant  P2010411 | Design the user interfaces  Study how to develop front-end  Participate in R&D discussions | | | |
|  |  | | | |
|  |  | | | |
|  |  | | | |
|  |  | | | |